**Sprint 1-2 retrospective**

**Sprint 1 ---Week4 (Jun22th-Jun28th)**

|  |  |
| --- | --- |
| Last retrospective to try | 1. This is the first sprint, so NULL |
| What went well? | 1. Met the sprint goal (finished all user stories) 2. All tasks were fulfilled ahead of schedule 3. Regular team meeting, team members communicated with others and solved the problems we met. 4. The team finished some extra user stories (for other sprints) |
| What didn’t go so well? | 1. Did not exactly follow the acceptance criteria in the first time, the team had to fix those problems on Sunday. |
| To try | 1. Haiyan---Scrum master need to explain the acceptance criteria before the team start each user story. 2. Haiyan---should immediately check the functionality that the team finished and make sure everything matched with acceptance criteria, if not, ask developers to update. |

**Sprint 2 Week5 (Jun29th-Jul5th)**

|  |  |
| --- | --- |
| Last retrospective to try | 1. Haiyan---Scrum master need to explain the acceptance criteria before the team start each user story. 2. Haiyan---should immediately check the functionality that the team finished and make sure everything matched with acceptance criteria, if not, ask developers to update. |
| What went well? | 1. All user stories were completed on Wednesday, ahead of the schedule. 2. Regular team meeting, team members communicated with others and solved the problems we met. 3. All team members well familiar with the acceptance criteria before starting each user story, so developers do not need to update the coding later, save time. 4. All functionalities are tested and match with the acceptance criteria. |
| What didn’t go so well? | 1. Everything goes well for this sprint. |
| To try | 1. Haiyan --- Think about if acceptance criteria for the following 3 sprints can be improved and come out with more tests for functionality. |

**Meeting details**

Date: 2020/07/06

Time: Monday 6.00pm

Team members: All (Yefeng Niu, Siyao Jiang, Haozhe Chen, Haiyan Xu)